90-DAY SOFTWARE TESTING CAREER ROADMAP

Test Plan Template

A concise, professional plan covering scope, approach, risks and exit criteria.

Introduction

A test plan sets out what you will test, how, by when, and what "done" means. It keeps the team aligned and protects you from scope and timeline disputes later.

Instructions

- Define scope: what is in and explicitly out.

- Describe the test approach and the levels/types of testing.

- Capture entry and exit criteria so "done" is unambiguous.

- List risks and how you will mitigate them.

Real QA Example (extract)

| Section | Example content |
| --- | --- |
| Scope (in) | Checkout, payment, order confirmation |
| Scope (out) | Admin reporting (unchanged this release) |
| Approach | Risk-based manual testing + API checks + regression of impacted areas |
| Entry criteria | Build deployed to test; smoke test passes |
| Exit criteria | All high-priority cases run; no open critical defects; regression passed |
| Key risk | Payment integration changes — mitigation: deep test of payment paths |

Blank Reusable Template

- 1. Overview & objectives

- 2. Scope (in / out)

- 3. Test approach (levels, types, tools)

- 4. Environment & test data

- 5. Entry criteria

- 6. Exit criteria

- 7. Risks & mitigations

- 8. Schedule & responsibilities

- 9. Deliverables

Best Practice Tips

- Keep it as short as it can be while still useful — a plan nobody reads helps no one.

- Agree entry/exit criteria in writing, early.

- Tie the approach to risk, not to "test everything".

Common Mistakes

- No clear exit criteria, so testing "finishes" when time runs out.

- Scope with no explicit out-of-scope list.

- Risks listed but never mitigated or revisited.

Inside STLC Pro Tip: Clear entry/exit criteria are your best defence against being blamed for a rushed release. Put them in the plan and get sign-off.