ISTQB FOUNDATION MASTERCLASS

Risk Matrix Template

Assess likelihood and impact to prioritise your testing effort.

Introduction

A risk matrix helps you turn risk-based testing from a slogan into a plan. By scoring each risk on likelihood and impact, you decide where to test first and hardest. This template gives you a reusable structure.

The Core Formula

Risk level = likelihood × impact. Likelihood is the probability the problem occurs; impact is the harm if it does. Multiplying the two gives a comparable score across risks.

Scoring Scale

| Score | Likelihood | Impact |
| --- | --- | --- |
| 1 — Low | Unlikely to occur | Minor inconvenience, easy workaround |
| 2 — Medium | Could reasonably occur | Noticeable disruption to users or business |
| 3 — High | Very likely to occur | Severe or business-critical harm |

Risk Level Matrix

| Likelihood \ Impact | Low (1) | Medium (2) | High (3) |
| --- | --- | --- | --- |
| High (3) | 3 — Medium | 6 — High | 9 — Critical |
| Medium (2) | 2 — Low | 4 — Medium | 6 — High |
| Low (1) | 1 — Low | 2 — Low | 3 — Medium |

Priority Bands

| Score | Band | Testing response |
| --- | --- | --- |
| 7–9 | Critical | Test earliest, most thoroughly; consider extra techniques |
| 4–6 | High | Test carefully within the plan |
| 2–3 | Medium | Standard coverage |
| 1 | Low | Light or exploratory coverage only |

Worked Example

| Risk | Likelihood | Impact | Score | Priority |
| --- | --- | --- | --- | --- |
| Payment fails to process | 2 | 3 | 6 | High |
| Login rejects valid users | 2 | 3 | 6 | High |
| Cosmetic misalignment on footer | 3 | 1 | 3 | Medium |
| Report export corrupts data | 1 | 3 | 3 | Medium |

Blank Reusable Template

| Risk | Type (product/project) | Likelihood (1-3) | Impact (1-3) | Score | Owner | Mitigation |
| --- | --- | --- | --- | --- | --- | --- |

Instructions

- List each identified risk, one per row.

- Classify it as a product risk or a project risk.

- Score likelihood and impact from 1 to 3.

- Multiply to get the risk level and assign a priority band.

- Record an owner and a mitigation or test response.

- Re-review scores as the project progresses.

Best Practices

- Involve both business and technical stakeholders in scoring.

- Revisit the matrix at each milestone — risks change.

- Use it to justify where testing effort goes.

Common Mistakes

- Scoring impact alone and ignoring likelihood (or vice versa).

- Treating the matrix as fixed for the whole project.

- Confusing high severity with high risk — severity is only part of impact.

Inside STLC Pro Tip: Keep the matrix visible to the whole team. When a stakeholder asks why a low-value feature was not tested exhaustively, the risk matrix is your evidence-based answer.