QA LEADERSHIP ACADEMY

Automation Roadmap

Sequence an automation programme into stabilise-then-grow phases with outcomes leadership can track.

Purpose

This roadmap turns automation from an open-ended activity into a phased programme with clear outcomes, owners and exit criteria for each phase. It is deliberately outcome-led — each phase is defined by the confidence or capability it delivers, not by a test count — so that progress is visible to leadership and the programme cannot quietly become "add tests forever".

When to use it

- When you have assessed the current state and need a fundable, staged plan to improve it.

- When leadership wants to see where "more automation" is going and when it pays off.

- When you need to sequence stabilisation before growth so you do not build on sand.

Instructions

- Start from your Automation Assessment score so the roadmap targets your real weak points.

- Define phases by outcome (stabilise → shift down the pyramid → integrate into CI → grow coverage), not by dates alone.

- Give every phase an owner, an exit criterion and a success measure that is not a raw test count.

- Sequence so trust and stability come first; never grow coverage on top of a flaky base.

- Review at each phase gate and only start the next phase when the exit criterion is met.

Worked example

A staged roadmap for Northstar, starting from its 33/100 assessment, ~25% flake and QA-only ownership. Timescales are indicative planning estimates, not commitments:

| Phase | Outcome | Key actions | Owner | Exit criterion / measure |
| --- | --- | --- | --- | --- |
| 0 · Stabilise (Q1) | A trustworthy signal | Quarantine the flakiest ~25%; fix or delete; agree a flake policy | Automation engineer + QA lead | Flake rate below 5%; green means green |
| 1 · Shift down (Q2) | Faster, cheaper coverage | Move payment/discount logic to API + unit tests; keep 1–2 UI journeys | Squad devs + QA | Core logic covered below UI; run time under 1 hour |
| 2 · Integrate (Q2–Q3) | Feedback where it counts | Wire the fast suite into CI to gate pull requests | Platform squad + QA | Suite gates every PR; developers act on failures |
| 3 · Shared ownership (Q3) | No key-person risk | Developers write and own tests for their squad; QA coaches | Squad leads | Each squad owns its own checks; Dan no longer sole owner |
| 4 · Grow to risk (Q4+) | Coverage where risk is | Extend against the Candidate Matrix, highest risk first | All squads | Escaped-defect trend down; coverage tracks risk, not vanity |

The sequence is the message: Northstar does not add a single new test until Phase 0 has restored trust. Ownership is fixed (Phase 3) before coverage grows (Phase 4), directly addressing the single-owner risk around Dan and the low trust from the failed "automate everything" push.

Stabilise before you grow: Adding coverage to a flaky suite multiplies the flakiness. Phase 0 exists precisely so you never build new tests on an untrustworthy base.

Blank reusable version

| Phase | Outcome | Key actions | Owner | Exit criterion / measure |
| --- | --- | --- | --- | --- |
| 0 · Stabilise |  |  |  |  |
| 1 · Shift down pyramid |  |  |  |  |
| 2 · Integrate into CI |  |  |  |  |
| 3 · Shared ownership |  |  |  |  |
| 4 · Grow to risk |  |  |  |  |

Common mistakes

Common mistakes: Sequencing by date instead of by outcome; growing coverage before stabilising, so flakiness compounds; measuring phases by test count rather than by trust, speed or escaped defects; leaving ownership with one person while piling on more tests; and starting the next phase before the current exit criterion is met.

How to interpret the results

- If you cannot state a phase's exit criterion without using a test count, the outcome is not yet well defined.

- A roadmap that reaches "grow coverage" before "shared ownership" is fragile; expect the new tests to rot.

- Slipping phase gates are data — they usually reveal stabilisation was underestimated, not that the plan is wrong.

- Success is a falling escaped-defect trend and a faster release, not a rising number of automated checks.

Inside STLC Pro Tip: Sell the roadmap by its Phase 0 promise: "we will make the automation trustworthy before we make it bigger". Leadership has usually been burned by a previous "automate everything" drive — as Northstar was — and a leader who visibly stabilises first earns the credit to fund everything after.